STYRENE PARK OFFSITE Document Title INSPECTION AND TEST PLAN FOR Active Carbon Package & Filter Package

| R0 | 2024/20/02 | Issued For Approval | F.Akhundi | E.Malek | H.Keshmiri |
| --- | --- | --- | --- | --- | --- |
| Rev. | Issued Date | DESCRIPTION | PREPARED | CHECKED | APPROVED |

REVISION RECORD SHEET

| Page Page | Revisions |  |  |  |  |  |  |  | Page | Revisions |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | R0 | R1 | R2 | R3 | R4 | R5 | R6 |  |  | R0 | R1 | R2 | R3 | R4 | R5 | R6 |
| 1 | × |  |  |  |  |  |  |  | 41 |  |  |  |  |  |  |  |
| 2 | × |  |  |  |  |  |  |  | 42 |  |  |  |  |  |  |  |
| 3 | × |  |  |  |  |  |  |  | 43 |  |  |  |  |  |  |  |
| 4 | × |  |  |  |  |  |  |  | 44 |  |  |  |  |  |  |  |
| 5 | × |  |  |  |  |  |  |  | 45 |  |  |  |  |  |  |  |
| 6 | × |  |  |  |  |  |  |  | 46 |  |  |  |  |  |  |  |
| 7 | × |  |  |  |  |  |  |  | 47 |  |  |  |  |  |  |  |
| 8 | × |  |  |  |  |  |  |  | 48 |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  | 49 |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  | 50 |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  | 51 |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  | 52 |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  | 53 |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  | 54 |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  | 55 |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  | 56 |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  | 57 |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  | 58 |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  | 59 |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  | 60 |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  | 61 |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  | 62 |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  | 63 |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  | 64 |  |  |  |  |  |  |  |
| 25 |  |  |  |  |  |  |  |  | 65 |  |  |  |  |  |  |  |
| 26 |  |  |  |  |  |  |  |  | 66 |  |  |  |  |  |  |  |
| 27 |  |  |  |  |  |  |  |  | 67 |  |  |  |  |  |  |  |
| 28 |  |  |  |  |  |  |  |  | 68 |  |  |  |  |  |  |  |
| 29 |  |  |  |  |  |  |  |  | 69 |  |  |  |  |  |  |  |
| 30 |  |  |  |  |  |  |  |  | 70 |  |  |  |  |  |  |  |
| 31 |  |  |  |  |  |  |  |  | 71 |  |  |  |  |  |  |  |
| 32 |  |  |  |  |  |  |  |  | 72 |  |  |  |  |  |  |  |
| 33 |  |  |  |  |  |  |  |  | 73 |  |  |  |  |  |  |  |
| 34 |  |  |  |  |  |  |  |  | 74 |  |  |  |  |  |  |  |
| 35 |  |  |  |  |  |  |  |  | 75 |  |  |  |  |  |  |  |
| 36 |  |  |  |  |  |  |  |  | 76 |  |  |  |  |  |  |  |
| 37 |  |  |  |  |  |  |  |  | 77 |  |  |  |  |  |  |  |
| 38 |  |  |  |  |  |  |  |  | 78 |  |  |  |  |  |  |  |
| 39 |  |  |  |  |  |  |  |  | 79 |  |  |  |  |  |  |  |
| 40 |  |  |  |  |  |  |  |  | 80 |  |  |  |  |  |  |  |

Table of Contents

1- General .............................................................................................................    4

1.1 Introduction.............................................................................................................    4

1.2 Definitions ..............................................................................................................    4

2- Abbreviations.....................................................................................................    4

- General

  - Introduction

This document covers Inspection & Test Plan for Active Carbon Package & Filter Package

  - Definitions

The following terms and abbreviations are used in the present document

| Item | Correspondences |
| --- | --- |
| Project | STYRENE PARK OFFSITE |
| Client | Pad Jam Polymer Development Company |
| Purchaser | Petro electric Energy Development Company |
| Consultant | Gohar Ofogh |
| Vendor | Ener Teknoloji / Hamoon Rah |

- Abbreviations

H: Vendor shall not carry out:

- Any fabrication and/ or repair work and any shipment without having inspector's confirmation/comments

- Any controls and test without inspector attendance

Inspector attendance is mandatory. Vendor must notify contractor by E-mail as per defined communication line at least 4 Days before the test date for domestic manufacturers and 7 days for overseas. No deviation is allowed from the above mentioned issues unless specially approved by Client/Contractor in writing.

W: Vendor must notify contractor of the dedicated inspection activity at least 4 Days before the test date for domestic manufacturers and 7 days for overseas. Inspector's attendance is not mandatory.

SW:  At least inspection of 15% of each subjected item shall be done under the supervision of involved inspectors. Relevant inspection notification shall be submitted at the beginning of related activities and in case of any failure, at the first case, inspector's supervision increases to 30% of goods and by the second failure, whole activity shall be witnessed by inspectors.

R: Review Documentation is a point in which inspection result shall be reviewed, but presence of involved party at inspection time is not mandatory

RA: Includes reviewing of all related reports/certificates which vendor shall provide at each step and vendor shall not proceed his fabrication/test unless receiving inspector's approval.

| ROW | Activities | Reference Documents | Acceptance Criteria | verifying Document |  |  | ACTION |  |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Vendor | Purchaser | TPA | PJPC |  |
| - PIM |  |  |  |  |  |  |  |  |  |  |  |
| A.1 | Pre-Inspection Meeting | Project Specifications and PO and relevant standards | Project Specifications | MOM and approved ITP |  |  | H | H | R | H |  |
| - Document Review |  |  |  |  |  |  |  |  |  |  |  |
| B.1 | Sub Vendor List | Project Specifications | Project Specifications |  |  | EI0127-HRC-VD-GE-LST-002 | H | RA | R | R |  |
| B.2 | Welding Procedure Specification & Qualification Records | Project Specifications | Project Specifications |  |  | EI0127-HRC-VD-QC-PRO-002 | H | RA | R | R |  |
| B.3 | Test Procedures | Project Specifications | Project Specifications |  |  | EI0127-HRC-VD-QC-PRO-004 | H | RA | R | R |  |
| B.4 | Preservation, Packaging, And Shipping Procedure | Project Specifications | Project Specifications |  |  | EI0127-HRC-VD-QC-PRO-003 | H | RA | R | R |  |
| - Filters |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 | Material Inspection | Datasheet/DWG and relevant standards | Datasheet/DWG |  |  | Material Cert./ Lab report | H | H | W | R | Note 1 |
| 1.2 | Visual And Dimensional Check | Approved Drawing | Approved Drawing |  |  | Inspection Report | H | W | W | R |  |
| 1.3 | NDT | NDT Map and procedure | NDT Procedure |  |  | NDT Report | H | H | W | W | RA for RT |
| 1.4 | Hydro Test | Hydrotest Procedure | Project Specification |  |  | Inspection Report | H | H | H | W |  |
| 1.5 | Painting and Coating Inspection | Paint Procedure | Project Specification |  |  | Inspection Report | H | W | W | R |  |
| 1.6 | Removable Internals Visual inspection | Approved Drawing | Approved Drawing |  |  | Inspection Report | H | R | R | R |  |
| - Piping |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Material Inspection | Datasheet/DWG and relevant standards | Datasheet/DWG |  |  | Material Cert./ Lab report | H | H | W | R | Note 1 |
| 2.2 | Dimensional Check And Visual Inspection | Approved Drawing | Approved Drawing |  |  | Inspection Report | H | W | W | R |  |
| 2.3 | NDT | NDT Map and procedure | NDT Procedure |  |  | NDT Report | H | H | W | R | RA for RT |
| 2.4 | Hydrostatic Test | Approved Procedure | Approved Procedure |  |  | Inspection Report | H | H | H | W |  |
| 2.5 | Painting and Coating Inspection | Paint Procedure | Project Specification |  |  | Inspection Report | H | W | W | R |  |
| 2.6 | Valve hydrostatic test | API 598 | Project Spec |  |  | Certificate | H | RA | RA | RA |  |
| - Instruments |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 | Visual And Dimensional Check | Data Sheet/DWG | Project Spec |  | Inspection Report |  | H | H | W | R |  |
| 3.2 | Calibration Check | Data Sheet | Project Spec |  | Certificate |  | H | RA | RA | RA |  |
| 3.3 | Ingress Protection (If any) | Data Sheet | Project Spec |  | Certificate |  | H | RA | RA | RA |  |
| 3.4 | EX Certificate (If any) | Data Sheet | Project Spec |  | Certificate |  | H | RA | RA | RA |  |
| - Instrument bulk and JB |  |  |  |  |  |  |  |  |  |  |  |
| 4.1 | Visual And Dimensional Check | Data Sheet/DWG | Project Spec |  | Inspection Report |  | H | W | W | R |  |
| - Spare part |  |  |  |  |  |  |  |  |  |  |  |
| 5.1 | Visual and quantity check | Spare Part list | Project Spec | Packing List |  |  | H | H | H | R |  |
| - Active carbon media |  |  |  |  |  |  |  |  |  |  |  |
| 6.1 | visual check | Data sheet | Data sheet |  |  | Packing List | H | R | R | R |  |
| - Skid |  |  |  |  |  |  |  |  |  |  |  |  |
| 7.1 |  | Dimensional Check And Visual Inspection | Approved Drawing | Approved Drawing | Inspection Report |  |  | H | W | W | R |  |
| 7.2 |  | NDT (PT) | NDT Procedure | NDT Procedure | NDT Report |  |  | H | R | R | R |  |
| 7.3 |  | Painting inspection | Painting procedure | Painting procedure | Inspection Report |  |  | H | W | W | R |  |
| - Final inspection |  |  |  |  |  |  |  |  |  |  |  |
| 8.1 | Name Plate check | Data Sheet/DWG | Data Sheet/DWG | Inspection Report |  |  | H | H | H | R |  |
| 8.2 | Final Inspection & packing | Packing Procedure | Project Specification | PL |  |  | H | H | H | R | Note 2 |
| 8.3 | Release Note | PO and ITP | --- | IRN |  |  | R | R | H | R |  |
| 8.4 | Final Data Book | Project final book procedure | Project Specification | FDB |  |  | H | RA | RA | R |  |

Note 1: Original or true copy of EN 10204 3.1 certificate to be issued (if the original/true copy certificate isn’t available, lab test report will be issued).

Note 2: Main and spare items to be packed separately and separate packing lists to be issued for each one.