| Item No. | Comments By: Client | Comment Status | Clarifications By: Vendor | Finalization By: Client |
| --- | --- | --- | --- | --- |
| 1 | A detailed Work Breakdown Structure (WBS) with the weight factors up to the level 4 shall be prepared and issued upmost two days after holding the kick-off meeting | CM | Noted. |  |
| 2 | Date between start engineering and K.O.M. is too long | CM | Engineering is already started however, because the start date is actually the date of the first issue, there is a time difference in the program and documents were submitted via PCIM Forum |  |
| 3 | Time Scheduling: For each purchase order, vendor should issue both the native file of Baseline Time | CM | NOT POSSIBLE due to sub vendor policies Schedule and the PDF format, utmost four days after the approval of WBS. |  |
| Comment Status: CM – Comment as marked, manufacturing may proceed To Vendor MCM – Major Comment as marked, manufacturing is on hold for the next rev To Vendor. |  |  |  |  |